Project Breakdown

1. Application Features

-Authentication System

-Register new users (username, password, profile info).

-Secure login with hashed password verification.

-Game Loop

-2D arcade gameplay where the player eats ants.

-Scoring system tied to in-game events (e.g., ants eaten = points).

-High Score Tracking

-Scores automatically updated and stored in database after each session.

-Leaderboard

-Display top 10 scores across all players.

-Progress Tracking

-Save player progress (levels reached, achievements unlocked).

-Load progress when player logs back in.

2. Tasks

Database Setup

- Create MySQL database and tables (Players, Scores, Progress).

- Establish relationships between tables.

- Implement hashing for secure password storage.

Backend/Database Connection

- Connect Pygame app to MySQL via mysql-connector-python.

- Write database interaction functions (insert, update, select, delete).

Game Development

- Build login/register screen.

- Develop game loop (movement, collision, scoring system).

- Implement score submission after gameplay.

- Build leaderboard screen.

- Add progress tracking and achievements.

Testing

- Test database queries (CRUD operations).

- Test user login/register edge cases (duplicate usernames, wrong passwords).

- Test score updates and leaderboard accuracy.

Documentation

- ER diagram of database schema.

- Project report with explanation of features, queries, and future improvements.

3. Timeline for Tasks

- this Is just for the first 7 weeks

Week1: create github repo  Sept 15-21

- Week 2: Implement prototype of main game loop with scoring system.  Sept 22-28

- Week 3: Set up MySQL database Sept 29- Oct 5

- Week 4: Build login/register system Oct 6 – Oct 12

- Week 5: integrate login/register and game with database Oct 13-19

- Week 6: Add leaderboard queries and display in UI. Oct 20-26

- Week 7: Implement progress (levels) and connect to db. Oct 27-Nov 2

- Week 8: implement achievements and connect to db Nov 3- 9

- Week 9: debugging /  polishing game and any issues Nov 10-16

- Week 10: Testing and some more debugging in response Nov 17-23

- Week 11: documentation (potentially adding network connection) Nov 24-30

- Following weeks allotted for any extra time needed

4. Queries to Run on the Data

Retrieve all registered players (SELECT username, date_created FROM Players;).

Verify login credentials (SELECT password_hash FROM Players WHERE username = ?;).

Edit a player’s username: UPDATE Players SET username = ? WHERE player_id = ?;

Get top 10 scores (SELECT username, score FROM Scores JOIN Players USING(player_id) ORDER BY score DESC LIMIT 10;).

Deleting evil users: Delete a user: DELETE FROM Players WHERE player_id = ?;

Get a player’s current level and achievements (SELECT level, achievements FROM Progress WHERE player_id = ?;).

Average score per player, most active players, achievements distribution.

5. Actions for Manipulating the Data

- Insert

  - New player accounts, scores, and progress records.

- Update

  - Update scores and achievements when a player improves.

- Delete

  - Optionally remove accounts or reset progress.

- Select

  - Retrieve leaderboard, player stats, login verification, saved progress.